## Slide 1: Ban Vien Monthly Report
May - 2020

## Slide 2: Agenda
Summary
Detail report
  Productivity, ELOC
  On Time Delivery
  Defects raised
Resource Allocation
Staffing Plan
Problems & Issues

## Slide 3: Summary
Overall status: Green
Headline:
  Resources status:
Project Performance | May.2020
Completed/Delivered Tasks | 86
Completed/Delivered Effort (MD) | 109146 ELOCs
Resource Allocation in Month May.2020 (MD) | -
Productivity Rate by Effort | 124 %
New found defects in May.2020 | 4
New found defects (cumulative from Jan.2020) | -
Number of valid detected defects per spent average Man-Month per year. | 0.4
Key Performance Indicator | May.2020
Overall Project status | 
ELOC deliverables | 
Delivery On Time | 
Defect raised by team | 
Month | Project | HC | Note
Apr-20 | JOEM | 1 | 
 | COEM | 9 | 
 | Grand Total | 10 | 
May-20 | JOEM | 2 | 
 | COEM | 8 | 
 | Grand Total | 10 | 

## Slide 4: Deliverables COEM (1)
Project | Types | Assigned task (ELOC) | Assigned date | Target date | Delivered task (ELOC) | Delivered date | Remain (ELOC) | % Completion
206370_BYD_ESP9.3_New_Hybrid_MS15.1_BSS18 | PSW | 3939 | 4/28/2020 | 5/14/2020 | 3939 | 5/14/2020 | 0 | 100
216916_FAW_E115_L3_ESPhev_APB(CBi)_BL60 | ASW | 84 | 5/4/2020 | 5/8/2020 | 84 | 5/7/2020 | 0 | 100
217437_FAW_C229_BL43 | PSW | 648 | 5/6/2020 | 5/11/2020 | 648 | 5/11/2020 | 0 | 100
228771_SAIC EP22 X1 & IP31E w/o_DA ESPHevX BSS04_SP01 | PSW | 455 | 4/28/2020 | 5/5/2020 | 455 | 5/5/2020 | 0 | 100
235199_SAIC_EP21_MCE_ESP9.3HevX | PSW | 817 | 5/15/2020 | 5/20/2020 | 817 | 5/18/2020 | 0 | 100
237281_GAC_A76_CarbonESP9.3CP_BL04 | PSW | 42 | 5/13/2020 | 5/15/2020 | 42 | 5/13/2020 | 0 | 100
238493_GAC_A36_CarbonESP9.3CP_BL04 | PSW | 88 | 5/13/2020 | 5/15/2020 | 88 | 5/13/2020 | 0 | 100
BAIC_C62X_RC_APA_BL01 | PSW | 1911 | 5/6/2020 | 5/8/2020 | 1911 | 5/8/2020 | 0 | 100
BAIC_N60_iBooster | PSW | 1133 | 5/18/2020 | 5/22/2020 | 1133 | 5/20/2020 | 0 | 100
BJEV_N60_2WD_4WD | PSW | 1713 | 5/11/2020 | 5/18/2020 | 1713 | 5/18/2020 | 0 | 100
BYD_IPB_SW_Mainstream_BL05 | PSW | 220 | 5/15/2020 | 5/20/2020 | 220 | 5/18/2020 | 0 | 100
CNMS_226315_HevX_RPA_BL03SP03 | ASW | 242 | 5/4/2020 | 5/8/2020 | 242 | 5/7/2020 | 0 | 100
CNMS_226528_IB2_RPA | ASW | 20 | 5/11/2020 | 5/12/2020 | 20 | 5/12/2020 | 0 | 100
Carbon RPA | PSW | 1588 | 5/4/2020 | 5/8/2020 | 1588 | 5/7/2020 | 0 | 100
DFN_ESP_Gen9.3_534_238307_BS03SP03 | ASW | 45 | 5/4/2020 | 5/6/2020 | 45 | 5/5/2020 | 0 | 100
DFN_ESP_Gen9.3_534_238307_BS03SP03 | PSW | 2540 | 5/7/2020 | 5/12/2020 | 2540 | 5/12/2020 | 0 | 100
EC_245950_NIO_ESX_ESPHevX_DTC | PSW | 342 | 5/7/2020 | 5/12/2020 | 342 | 5/12/2020 | 0 | 100
EC_245950_NIO_ESX_ESPHevX_DTC_BSS04_SP02 | PSW | 63 | 5/13/2020 | 5/14/2020 | 63 | 5/14/2020 | 0 | 100
FAW_E115_ESPhev_BSL60 | ASW | 97 | 5/11/2020 | 5/19/2020 | 97 | 5/18/2020 | 0 | 100
FAW_E115_ESPhev_BSS60 | PSW | 902 | 5/14/2020 | 5/19/2020 | 902 | 5/19/2020 | 0 | 100
Total effort was completed by customer/OEM in May 2020
No | Total Assigned | Total Delivered
PSW | 41371 | 41371
ASW | 528 | 528

## Slide 5: Deliverables COEM (2)
Project | Types | Assigned task (ELOC) | Assigned date | Target date | Delivered task (ELOC) | Delivered date | Remain (ELOC) | % Completion
GAC_220680_Carbon_A18_ESPHevx_FPA/RPA_BL04 | PSW | 1309 | 4/28/2020 | 5/7/2020 | 1309 | 5/7/2020 | 0 | 100
GAC_220680_Carbon_A18_ESPHevx_FPA/RPA_BL05 | PSW | 63 | 5/8/2020 | 5/11/2020 | 63 | 5/12/2020 | 0 | 100
GAC_239741_Carbon_A12 4WD ESPHevx FPA/RPA_BL02 | PSW | 857 | 5/15/2020 | 5/20/2020 | 857 | 5/18/2020 | 0 | 100
GAC_Carbon_RPA_ESPHevx_Mainpath_BL04 | PSW | 1555 | 5/6/2020 | 5/11/2020 | 1555 | 5/12/2020 | 0 | 100
GAC_Carbon_RPA_ESPHevx_Mainpath_BL05 | PSW | 746 | 5/6/2020 | 5/7/2020 | 746 | 5/7/2020 | 0 | 100
GAC_Carbon_Stream_ESPCP_BL05 | PSW | 6027 | 4/29/2020 | 5/13/2020 | 6027 | 5/11/2020 | 0 | 100
GEEA2.0_ESP9.3_CMP_BL07 | PSW | 1087 | 5/19/2020 | 5/20/2020 | 1087 | 5/20/2020 | 0 | 100
GEELY_FE-3AH_CB_CSIS241976_BSS03 | PSW | 928 | 4/28/2020 | 5/5/2020 | 928 | 5/5/2020 | 0 | 100
GEELY_SS11ESP9.3CP_BL02_SP04 | PSW | 957 | 5/18/2020 | 5/20/2020 | 957 | 5/20/2020 | 0 | 100
GWM AB30 7DCT | PSW | 3952 | 5/14/2020 | 5/19/2020 | 3952 | 5/19/2020 | 0 | 100
GWM CHB027 RC3 ESP9.3 | PSW | 82 | 5/4/2020 | 5/6/2020 | 82 | 5/5/2020 | 0 | 100
GWM_AB30_7DCT_BSS08 | PSW | 267 | 5/15/2020 | 5/20/2020 | 267 | 5/18/2020 | 0 | 100
MC_237270_GAC_A55CP_Carbon_ESP_BL02 | PSW | 272 | 5/8/2020 | 5/11/2020 | 272 | 5/12/2020 | 0 | 100
MC_239446_Geely_FE6AB_ESP9.3HD_BB81527_BL04 | PSW | 86 | 5/6/2020 | 5/8/2020 | 86 | 5/8/2020 | 0 | 100
MC_239507_SGMW_CN210S_PHEV_ESP9.3CPi_BSS02_SP2 | ASW | 40 | 5/13/2020 | 5/15/2020 | 40 | 5/13/2020 | 0 | 100
MC_239507_SGMW_CN210S_PHEV_ESP9.3CPi_BSS02_SP2 | PSW | 159 | 5/11/2020 | 5/13/2020 | 159 | 5/13/2020 | 0 | 100
MC_239507_SGMW_CN210S_PHEV_ESP9.3CPi_BSS03_SP1 | PSW | 615 | 4/29/2020 | 5/6/2020 | 615 | 5/6/2020 | 0 | 100
RC_242264_SOKON_S513EVR_ESP9.3 | PSW | 107 | 5/8/2020 | 5/14/2020 | 107 | 5/13/2020 | 0 | 100
RTN_MOTO][RT750-J] | PSW | 163 | 5/11/2020 | 5/15/2020 | 163 | 5/15/2020 | 0 | 100
SAIC ZS12MCE withDA ESP9.3 BSS03SP01 | PSW | 167 | 5/6/2020 | 5/8/2020 | 167 | 5/8/2020 | 0 | 100
XE431RC ABS10.3ME | PSW | 5571 | 5/4/2020 | 5/15/2020 | 5571 | 5/13/2020 | 0 | 100
Total effort was completed by customer/OEM in May 2020

## Slide 6: Deliverables COEM (4)
Project | Types | Assigned task (ELOC) | Assigned date | Target date | Delivered task (ELOC) | Delivered date | Remain (ELOC) | % Completion
206370_BYD_ESP9.3_New_Hybrid_MS15.1_BSS18 | PSW | 152 | 4/20/2020 | 4/21/2020 | 152 | 4/21/2020 | 0 | 100
218053_CA_CD569_ESP9.3CP_BL6_SP2 | PSW | 168 | 4/20/2020 | 4/21/2020 | 168 | 4/21/2020 | 0 | 100
224752_GAC_A18_CarbonESP9.3CP_BL06 | ASW | 25 | 4/17/2020 | 4/17/2020 | 25 | 4/22/2020 | 0 | 100
231839_DearCC_IC321_ESP9.3_BSS02_CAN_MATRIX_VARTABLE | PSW | 180 | 4/20/2020 | 4/24/2020 | 180 | 4/24/2020 | 0 | 100
233324_JAC_P843_ESP9.3_BSS05 | PSW | 1673 | 4/20/2020 | 4/28/2020 | 1673 | 4/28/2020 | 0 | 100
242899_GAC_A39_ESP9.3CPHD_RC4_BL011 | PSW | 1329 | 4/20/2020 | 4/29/2020 | 1329 | 4/27/2020 | 0 | 100
AB30IB2 | PSW | 2084 | 4/20/2020 | 4/30/2020 | 2084 | 4/29/2020 | 0 | 100
AB30IB3 | PSW | 29 | 4/21/2020 | 4/24/2020 | 29 | 4/24/2020 | 0 | 100
AB30IB4 | PSW | 276 | 4/21/2020 | 4/24/2020 | 276 | 4/24/2020 | 0 | 100
AB30IB5 | PSW | 150 | 4/21/2020 | 4/24/2020 | 150 | 4/24/2020 | 0 | 100
Adapt_236234_SMART_VDDM_ESPHevX_BSS02_E2_SP3 | PSW | 60 | 4/20/2020 | 4/24/2020 | 60 | 4/24/2020 | 0 | 100
Adapt_236246_SMART_BBM_Ibooster_E2_SP3 | PSW | 1721 | 4/20/2020 | 4/24/2020 | 1721 | 4/24/2020 | 0 | 100
BYD_Carbon_Mainstream_BL02spr02 | PSW | 6932 | 4/13/2020 | 4/29/2020 | 6932 | 4/29/2020 | 0 | 100
BYD_Carbon_Mainstream_BL02spr04 | PSW | 118 | 4/20/2020 | 4/21/2020 | 118 | 4/21/2020 | 0 | 100
BYD_IPB_SW_Mainstream_BL05 | PSW | 277 | 4/20/2020 | 4/22/2020 | 277 | 4/22/2020 | 0 | 100
BYD_IPB_SW_Mainstream_BL05_Defect | PSW | 803 | 4/20/2020 | 4/21/2020 | 803 | 4/21/2020 | 0 | 100
BYD_IPB_SW_Mainstream_BL05_SP10 | PSW | 1140 | 4/20/2020 | 4/21/2020 | 1140 | 4/21/2020 | 0 | 100
BYD_IPB_SW_Mainstream_BL05_SP11 | ASW | 173 | 4/17/2020 | 4/23/2020 | 173 | 5/7/2020 | 0 | 100
BYD_IPB_SW_Mainstream_BL05_SP11 | PSW | 873 | 4/20/2020 | 4/21/2020 | 873 | 4/21/2020 | 0 | 100
BYD_IPB_SW_Mainstream_BL05_SP12 | ASW | 30 | 4/21/2020 | 4/29/2020 | 30 | 4/29/2020 | 0 | 100
Total effort was completed by customer/OEM in Apr 2020
No | Total Assigned | Total Delivered
PSW | 45600 | 45600
ASW | 817 | 817

## Slide 7: Deliverables COEM (5)
Project | Types | Assigned task (ELOC) | Assigned date | Target date | Delivered task (ELOC) | Delivered date | Remain (ELOC) | % Completion
BYD_IPB_SW_Mainstream_BL05_SP12 | PSW | 676 | 4/20/2020 | 4/29/2020 | 676 | 4/27/2020 | 0 | 100
CNMS_226528_IB2_RPA_BL03SP06 | ASW | 70 | 4/24/2020 | 4/28/2020 | 70 | 4/28/2020 | 0 | 100
CNMS_226528_IB2_RPA_BL03SP07 | ASW | 110 | 4/24/2020 | 4/28/2020 | 110 | 4/28/2020 | 0 | 100
FAW_E111_ESPhev | PSW | 1330 | 4/20/2020 | 4/23/2020 | 1330 | 4/22/2020 | 0 | 100
FAW_E115_ESPhev | PSW | 590 | 4/20/2020 | 4/29/2020 | 590 | 4/27/2020 | 0 | 100
GAC_212111_Carbon_A12_iB2_FPA/RPA_BL02 | PSW | 263 | 4/20/2020 | 4/22/2020 | 263 | 4/22/2020 | 0 | 100
GAC_219651_Carbon_A18_iB2_FPA/RPA_BL04 | PSW | 165 | 4/20/2020 | 4/22/2020 | 165 | 4/22/2020 | 0 | 100
GAC_220680_Carbon_A18_ESPHevx_FPA/RPA_BL04_TestExecution | PSW | 235 | 4/20/2020 | 4/22/2020 | 235 | 4/22/2020 | 0 | 100
GAC_Carbon_RPA_iBooster_Mainpath_BL04 | ASW | 121 | 4/24/2020 | 4/28/2020 | 121 | 4/28/2020 | 0 | 100
GAC_Carbon_Stream_ESPCP_BL05 | ASW | 229 | 4/24/2020 | 4/29/2020 | 229 | 4/29/2020 | 0 | 100
GAC_Carbon_Stream_ESPCP_BL05 | PSW | 2578 | 4/20/2020 | 4/29/2020 | 2578 | 4/27/2020 | 0 | 100
GWM_ABS9.3_EC01 | PSW | 1961 | 5/12/2020 | 5/13/2020 | 1961 | 5/12/2020 | 0 | 100
GWM_B30_HP | PSW | 2608 | 4/20/2020 | 4/30/2020 | 2608 | 4/29/2020 | 0 | 100
HAIMA_238525_VF00_ESP_RC2_BSS01.1_BSS02_Workitems_closure | PSW | 1261 | 4/20/2020 | 4/22/2020 | 1261 | 4/22/2020 | 0 | 100
HAIMA_238525_VF00_ESP_RC2_BSS01_BSS01.x_Workitems_closure | ASW | 59 | 4/21/2020 | 4/29/2020 | 59 | 4/29/2020 | 0 | 100
KX63_FL_ACC_232961_BSS03 | PSW | 976 | 4/20/2020 | 4/30/2020 | 976 | 4/29/2020 | 0 | 100
MC_223517_Geely_KC2A_ESP9.3CP_BB80335_BL04SP03 | PSW | 2476 | 4/20/2020 | 4/24/2020 | 2476 | 4/24/2020 | 0 | 100
MC_225750_Geely_KC2A_ESP9.3HB_BB80336_BL04SP03 | PSW | 2476 | 4/20/2020 | 4/24/2020 | 2476 | 4/24/2020 | 0 | 100
Suzuki_XE431RC ABS10.3ME | PSW | 10040 | 4/13/2020 | 4/24/2020 | 10040 | 4/24/2020 | 0 | 100
Total effort was completed by customer/OEM in Apr 2020

## Slide 8: Deliverables JOEM (1)
Project |  | Types | Assigned task (ELOC) | Assigned date | Target date | Delivered task (ELOC) | Delivered date | Remain (ELOC) | % Completion
HONDA_CMP_BL11sp02_snapshot05 | ASW | 1355.9 | 5/11/2020 | 5/26/2020 | 1355.9 | 5/20/2020 | 0 | 100 | 0
HONDA_CMP_BL11sp02_snapshot05 | PSW | 5148 | 5/11/2020 | 5/26/2020 | 5148 | 5/20/2020 | 0 | 100 | 0
HONDA_iB2_1401_BL09_Sprint02 | ASW | 494 | 5/6/2020 | 5/8/2020 | 494 | 5/8/2020 | 0 | 100 | 0
HONDA_iB2_1401_BL09_Sprint02 | PSW | 1080 | 5/6/2020 | 5/8/2020 | 1080 | 5/8/2020 | 0 | 100 | 0
TOY_847B_MPT_Release1 | ASW | 299 | 4/25/2020 | 5/7/2020 | 299 | 5/7/2020 | 0 | 100 | 0
TOY_847B_MPT_Release1 | PSW | 3852.225 | 4/25/2020 | 5/7/2020 | 3852.225 | 5/7/2020 | 0 | 100 | 0
Total effort was completed by customer/OEM in May 2020
No | Total Assigned | Total Delivered
PSW | 10080.23 | 10080.23
ASW | 2148.9 | 2148.9

## Slide 9: Deliverables
Metric | Actual Value | Note
Delivered ELOC (LOC) | ASW: 1345 PSW: 86971 | 
Productivity (ELOC/Month) | 539 | KPI: 450 ELOCs/PSW, 130 ELOCs/ASW
Productivity Rate by ELOC (%) | 120% | KPI: 450 ELOCs/PSW, 130 ELOCs/ASW
Total ELOC, Productivity (ELOC/MD) and Productivity Rate in May 2020 for COEM
Metric | Actual Value | Note
Delivered ELOC (LOC) | ASW: 2148.9 PSW: 10080.23 | 
Productivity (ELOC/Month) | 584 | KPI: 450 ELOCs/PSW, 130 ELOCs/ASW
Productivity Rate by ELOC (%) | 129% | KPI: 450 ELOCs/PSW, 130 ELOCs/ASW
Total ELOC, Productivity (ELOC/MD) and Productivity Rate in May 2020 for JOEM

## Slide 10: On Time Delivery
OTDQ: No of On time tasks delivered/ Total No of tasks delivered * 100
 | Total delivered tasks | OTD task | % Delivery on-time
JOEM | 6 | 6 | 100%
COEM | 80 | 75 | 94%
Overall | 86 | 81 | 94%
Chart to show OTD over months

## Slide 11: Valid Defect over effort
Project | Defect | ID/Description
XE431RC ABS10.3ME | 1 | Defect 1481021
BYD_IPB_SW_Mainstream_BL05_SP11 | 1 | 1. The first “else if” condition has the variant [22, 23] condition. The second “else if” condition has the variant [24, 31] condition. These are the customer variant requirement.
Suzuki_XE431RC ABS10.3ME | 2 | Defect ID 1425601 Defect ID 1430681
Grand Total | 4 | -
Total valid defect | Avg HC | Valid Defect over Effort
4 | 10 | 4/10 = 0.4

## Slide 12: Resource allocation
No | Resource name | Project | Start Date | End Date | Number of leave days | Notes
1 | Nguyen Trung Hieu | COEM | 21-Apr | 20-May | 0 | 
2 | Nguyen Tai Hau | COEM | 21-Apr | 20-May | 0 | 
3 | Nguyen Duy Bang | COEM | 21-Apr | 20-May | 0 | 
4 | Luu Cong Dac | COEM, JOEM | 21-Apr | 20-May | 0 | 
5 | Nguyen Tuan Duong | COEM | 21-Apr | 20-May | 0 | 
6 | Do Phu Loc | COEM | 21-Apr | 20-May | 1 | 15-Apr
7 | Nguyen Kim Thanh | COEM | 21-Apr | 20-May | 3 | 21,22,23-Apr
8 | Ly Chung | COEM | 21-Apr | 20-May | 1 | 3-Apr
9 | Do Anh Huy | COEM, JOEM | 21-Apr | 20-May | 0 | 
10 | Nguyen Thanh Phuong | COEM | 21-Apr | 20-May | 0 | 
 | Apr.2020 | May.2020 | Note
JOEM | 0 | 2 | 
COEM | 10 | 8 | 
Total | 10 | 10 | 
Staffing plan
Resource allocation in month